## Slide 1: NCDF Data Lake Architecture Tiger Team
July 26 Working Session
Chuck Turnitsa
GTRI

## Slide 2: Agenda
Discuss DM-CaT results and findings re: Data Lake Architecture.
Discuss tempo of Architecture TT going forward
Architecture directions for 2023
Notes: Quite an environment for external services
(such as search UI)
Focus on Federation – search etc. – postpone talk on archival service
Focus on Federation Architecture…
(focused on data lake services…now look at federation)
Federate Lakes (4 nodes; 5 nodes with US node next year)
Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
Multiple SRMs – MIM and a second or third model that is independent
Decomposing DataLake Services – what are the services, and who does them?

## Slide 3: Attendees July 26
Rytis
Phil
Mark Dotson
Myself

## Slide 4: DM-CaT results
Presented Architecture TT work
Received request to begin regular issue/action item tracking (see chart in this slide deck)
2023 will focus on finishing Spiral 5
Major new initiatives that may impact Architecture for 2023
  Federated Data Lake Nodes (including new US/J6 node)
  Multiple SRMs
  Federated Search
  DCS (Data Centric Security)

## Slide 5: Agenda Item: Architecture directions for 2023
Based on conversation, July 11 (Vincenzo, Mark, Rytis, Chuck)
  Focus on Federation Architecture…
  (focused on data lake services…now look at federation)
  Federate Lakes (4 nodes; 5 nodes with US node next year)
  Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
  Multiple SRMs – MIM and a second or third model that is independent
  Decomposing DataLake Services – what are the services, and who does them?
  Pub/Subscribe – Explore implications and architecture possibility
    Hopefully result in a specification

## Slide 6: Action Items
Open Date | Assignee | Topic | Status | Close Date
22/07/12 | Team | Archiving | Open | 
22/07/12 | Team | NCDF Data Identifier | Open | 
22/07/12 | Team | Federated Search | Open | 
22/07/12 | Team | Open Search/Elastic Search | Open | 

## Slide 7: Backup

## Slide 8: Agenda
Discuss CWIX 2022 results and findings re: Data Lake Architecture.
Discuss open issues left over from last year (the meetings leading up to CWIX 2022)
Architecture directions for 2023
Discuss agenda items for upcoming DM CaT (especially possible topics that may lead to the upcoming year's developments re: Data Lake.
Notes: Quite an environment for external services
(such as search UI)
Focus on Federation – search etc. – postpone talk on archival service
Focus on Federation Architecture…
(focused on data lake services…now look at federation)
Federate Lakes (4 nodes; 5 nodes with US node next year)
Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
Multiple SRMs – MIM and a second or third model that is independent
Decomposing DataLake Services – what are the services, and who does them?

## Slide 9: Attendees
Rytis
Phil
Vincenzo
Mark Dotson
Myself

## Slide 10: Agenda Item 1: Discuss CWIX 2022 results and findings re: Data Lake.
Partners
  Focus Areas (11): AIR, Data Centric Security (DCS), Future Core Services (FCS), GEO-METOC, JISR, LAND, LOGMED, Maritime, Modeling & Simulation, Multi-Lateral Interoperability Programmer (MIP), OPCMD
  Nations (11): CAN, DEU, EU, FIN, NATO, NLD, NOR, POL, ROU, TUR, US
  Content: JISR/SA, Medical (e.g. disease reports, planning, MTF status, decontamination), Geospatial (e.g. hazard predictions), BSOs/tracks, force protection, LOG (e.g. facilities, consumable reports, transportation alerts, exclusion zones), CBRN, ACO, ATO, free text (dynamic chat), air bases, white shipping
  Data formats: Coalition Shared Database (JISR), CSV, KML, Link-16, MIP, ADatP-3, MTF, NCDF, NVG, OTH-G, native XML, XMPP, unstructured data
NCDF Data Lake Goals for CWIX 2022
  Verify FMN Spiral 5 Service Instructions for Cross-Community of Interest Information Sharing
  Test search and retrieval patterns
  Test ability of NCDF Data Lake to handle different data types, formats, protocols
  Experiment with security, search, and discovery metadata
  Explore how cross COI information sharing enhances decision-making
  Introduce/experiment with Data Lake user interface (Lake Diver)
Taken from the CWIX 2022 NCDF Data Lake AAR report by McCoy and Schultz

## Slide 11: NCDF Data Lake Architecture
Data Lake Interface
ESP - MDSIE
Maritime CCIS
Message Exchange Service
SEALION
Transformation Service (INT-CORE)
Lake Diver
(Search UI)
Data
Lake
Sharing
PROMIEN
MENTOR
EUCCIS
GEOMETOC
NATO CORE GIS
JCHAT
LOGFAS
AIR C2IS
NATO MEDICAL
MEDICS
Example Authoritative
Data Providers
Example Data
Consumers
NCIA Data Lake – Integration Core
DEU - X-COI IES
DEU - DFSLw 1
NCDF
Data Lake
Use Case 1
Use Case 2
Maritime Domain: NAVSITREP information in the ADatP-3 MTF Gold format will come into the NCDF Data Lake, after being transformed by the INT-CORE transformation service. Information from the NCDF Data Lake will be consumed by C2 systems retrieved and translated to COI formats by the INT-CORE transformation service.
CBRN Domain:
CBRN messages are provided in ADatP3 MTF format by national systems PROMIEN and MENTOR, in ADatP3 MTF format, and translated by the INT-CORE transformation service, for inclusion in the NCDF Data Lake.
Systems can retrieve that information from the Data Lake, in any format (including NVG overlays), through web-services, after being translated by the INT-CORE transformation service.
NATO Systems
National Systems
Data Lake User Interface
NCDF Data Lake Access
Data Lake Nodes
System Key
GCCS-J
POL BMS JASMINE
DCS SDS
Notes: Everything was on Pink except:
Medical
Logistics
DEU DFSLw (CC-150)
There was some ad-hoc patient tracking info moved from low-to-high via the diode. I don’t think it justifies a slide.
PROMIEN (POL): CBRN Warning & Reporting IS
SEALION (FIN): Maritime C2 system
MENTOR (TUR): CBRN planning & execution
DCS SDS (CAN): data centric security-secure data service
JASMINE BMS (POL): Battlefield Mgt System (tactical C2; Bn and below)
EUCCIS (EU): C2 system
AIR C2IS (NATO): set of Air C2 services
MEDICS (POL): medical C2

## Slide 12: NCDF Data Lake Architecture
Details on how the different nodes shared information inside the data lake…
  Information Flow Diagram
  Illustrate how the different Nodes each implemented an instance of the API and a Data Lake
    Spain accepted Post of all data from Data Lake (system 187)
    German pulled all data from Data Lake (systems 110 and 152)
    Use of RSQL to query your own lake, and use API to retrieve from other Data Lake Nodes
For CWIX 2023 – will follow 2022, mostly, with some room for additional exploration

## Slide 13: Agenda Item 2: Discuss open issues left over from last year
High Level Items:
  GUI – MVP? Work with single Data Lake, work with Federated Data Lakes
    Independent – connects with API – stand alone, works with 1 instance of API
  Federation (SP6?)
  Archiving (exploration SP5/develop in SP6) (Does it require Specification? Etc.)
    Archival services Dependent on the Delete Service
  NCDF Data Identifier (timestamp, history stamp…)
    Transformation Service provides V&V on Identifier
  Federated Search (SP6?)
    Dependent on Distributed Search
  Open Search or Elastic Search (FMN – how to do open search in Federation)
  Ownership/Modification Rights
  Delete Service
    Archival services Dependent on the Delete Service
  Transformation Services
  RSQL tests, as well as API tests
  Security and Access Rights (DISG, etc)
Notes: Service Instruction in Spiral 5 – distributed search… will help/inform Federated Search
Identifier – Is there a single data source per BSO?
What about multiple users reporting on single object?
What about single user reporting multiple records on single object?
Current assumption – single authoritative data source can report on and update a BSO
API Specification for Open Search or Elastic Search
Each node has its own external API implementation; do we need an API that will allow Data Lake Nodes to communicate with each other

## Slide 14: Open Topic – search across nodes
Notes on Federation
  Option 1 – User access Node X through the API, and then Nodes (individual Data Lake implementations) will search each other, to see if the information exists
  Option 2 – User will be aware of (or API will be aware of) multiple nodes, and search will address all nodes that API is aware of

## Slide 15: Agenda Item 3: Architecture directions for 2023
Based on conversation, July 11 (Vincenzo, Mark, Rytis, Chuck)
  Focus on Federation Architecture…
  (focused on data lake services…now look at federation)
  Federate Lakes (4 nodes; 5 nodes with US node next year)
  Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
  Multiple SRMs – MIM and a second or third model that is independent
  Decomposing DataLake Services – what are the services, and who does them?
  Pub/Subscribe – Explore implications and architecture possibility
    Hopefully result in a specification

## Slide 16: Candidate information for 2023
Cyber (possible)
Medical (possible)
Space?

## Slide 17: Agenda Item 4: Discuss agenda items for upcoming DM CaT
Initial Ideas (not final) -
  Describe Architect TT actions leading up to CWIX 2022
  Present Architecture artifacts for CWIX 2023
  Describe Architecture open issues?
  Distinction between “To Be” Architecture, and “As Is” CWIX Architecture

## Slide 18: End of TT meeting, July 12

## Slide 19: Action Items
Open Date | Assignee | Topic | Status | Close Date
22/07/12 | Team | Archiving | Open | 
22/07/12 | Team | NCDF Data Identifier | Open | 
22/07/12 | Team | Federated Search | Open | 
22/07/12 | Team | Open Search/Elastic Search | Open |