## Slide 1: NCDF Data Lake Architecture Tiger Team
October 14 Working Session
Chuck Turnitsa
GTRI

## Slide 2: Agenda
Review of DM CaT
Priority of focus areas
Architecture directions for 2023
Discuss SRM subgroup.
Action Items
Notes: Quite an environment for external services
(such as search UI)
Focus on Federation – search etc. – postpone talk on archival service
Focus on Federation Architecture…
(focused on data lake services…now look at federation)
Federate Lakes (4 nodes; 5 nodes with US node next year)
Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
Multiple SRMs – MIM and a second or third model that is independent
Decomposing DataLake Services – what are the services, and who does them?

## Slide 3: Architecture timeline for CWIX 2023
A number of planned products and efforts are on the calendar for the architecture TT to support the CWIX 2023 effort
Pre-IPC – Prepare a conceptual architecture for the CWIX 2023 NCDF Data Lake (this will be a target architecture, likely to change)
Pre-MPC – Finalise and firm up Architecture based on developments and national contributions
Pre-Execution – Prepare Architecture products and handouts for CWIX 2023

## Slide 4: Architecture Products for CWIX 2023
System Diagrams for NCDF Software API/Services (with changes from CWIX 2022, highlighting 2023 experimentation and exploration goals)
Conceptual model, showing notional overall architecture of a federated, multi-node Data Lake environment
  Data Provider Systems
  Data Consumer Systems
  Data Lake Services
  Outside of Data Lake NCIA and other (such as Transformation)
Data flow diagrams
Logical Network Diagrams for Multi-Node environment
SD
CM
DF
ND

## Slide 5: Overall Architecture goals for CWIX 2023
Cross-Community Communications remains overall goal for NCDF Data Lake Architecture
Support CWIX 2023 Objectives
  FMN Sp5 Service Instructions for Federated Data Lake
  Provision, Search and Retrieval using the NCDF Semantic Reference Model
  Experiment with Federated Searching of BSOs provided to NCDF Data Lake, including Community Specific metadata
  Experiment with retrieval of BSOs from NCDF Data Lake, in both NCDF and Native Formats
  Experiment with the use of a Common SRM in querying and interpretation of results from NCDF Data Lake
SD
SD
SD
SD
SD
CM
CM
CM
DF
DF
DF
DF
ND
ND

## Slide 6: Architecture TT Efforts remain in support of (1) NCDF Framework
Improve decision making by establishing a semantic reference within a framework that cuts across existing COIs and data stovepipes

## Slide 7: Architecture TT Efforts remain in support of (2) NCDF Data Lake
Cross-Community Communications, enabled by the NCDF Framework

## Slide 8: NCDF Conceptual Architecture
As of CWIX 2022
Maritime Use Case
CBRN Use Case

## Slide 9: Long Term NCDF Data Lake Architecture issues
In addition to supporting annual CWIX Experimentation, the Architecture TT also has a duty to support exploration of architecture concerns, based on a longer view (i.e., Post – FMN Sp5) of the NCDF Data Lake goals
To this end, decisions regarding federated architecture, federated search, development and refinement of an NCDF SRM, other concerns, are consider while developing the annual experimental architecture and supporting products
Question for DM CaT – What are some of the Long Term Conditions that the TT should be considerate of?
  Federated Architecture
  Publish/Subscribe
  Decomposition of Data Lake services
  Data Lake Transformation Services
  Data Lake Archival Capabilities

## Slide 10
NATO and NCDF Semantic Reference Model (SRM) Statement
A single, comprehensive SRM for all NATO semantics is doomed to failure and is not a viable option
A dynamic environment that includes semantics from multiple SRMs is needed—this will be hard, but necessary
The NATO/NCDF SRM effort will be separate from MIM/STANAG 5643
  Intent is that STANAG 5643 moves forward, independent from work here
A NATO/NCDF semantic environment will include a subset of MIM semantics, and likely form the initial set of NCDF semantics
  A goal of the NCDF semantic environment is to facilitate cross-Community exchanges
  Interchange can be supported by using atomic concepts, mapped to semantic meaning of data from different communities
Community SRMs will be independently governed by each Community
  Community SRMs are independent, and those communities will manage their SRMs as they desire/require (Proposed)
  Format of an SRM – No requirement for a community to represent its SRM using any technology or format
  Every SRM should provide schema for its exchanges
The harmonized semantics across the Communities represents the universal intersection that interoperability can rely on
A NATO/NCDF semantic environment will be governed by NATO
  Models and standards may be managed elsewhere, but when they are brought into the NATO semantic environment, NATO will govern their inclusion.
  Changes to SRMs will require that NATO be aware of them, and handled, within the semantic environment.
The Core SRM (and associated interoperability mechanisms) need to be exposed and accessible as at least one technical artifact(Proposed)
There needs to be a link between Core SRM and any Community SRM, that needs to be based on a defined set of overlapped semantics (Proposed)
These statements are a distillation of remarks made during DM CaT and Syndicate meetings and amplified by discussion at CWIX 2022 and during special SRM sessions of the NCDF Data Lake Architecture Tiger Team.
Proposed Statements to be approved by DM-CaT/
Notes: Sept 16 – We need a statement about what the higher level Semantic Fabric (Lanzo) is, and how it is working for the DataLake and mappings to community SRMs
Maybe a statement before the last two Proposed statements that defines a Semantic Fabric…
AN independent evolution of individual COI models will occur… if there is a NATO or NCDF SRM, then COIs should start with that as a core, and extend it throughout as needed… (comment from Nico)
In order to support Interoperability, we require a common language. If we are going to have interoperability, then …
Purpose – The DM CaT directed the DataLake Tiger Team to investigate and discuss Multiple SRM situations…
Nico – The slide should more clearly state that we are focused on a single harmonized solution…
Work in Progress
Phil – adding a purpose
Sept 6
Comment on second proposed statement – move away from statement specifically on XML schema – be more general (RDF triples, etc)
Fahri – Need a distinct answer to (1) we have an information model, and when we talk about NATO SRM and MIM, they are different entities, (2) clearly state if NATO SRM and NCDF SRM are different entities, (3) if NATO SRM is information is it at conceptual level or logical level
Sept 30 – Draft MOA and New Vision Paper, others have named the NCDF Core SRM as the “Common Cross-COI SRM”
Oct 4 – Fabian – third proposal – “The core-semantics used in the CoI SRM must be mapped/linked to the respective semantics in the Core SRM”
Woody – “...CXCSRM will represent a common language required to enable cross-community information exchanges: While concepts relevant to more than just one domain need to be harmonized and become elements of the CXCSRM, existing domain specific semantic reference models and resources will continue to serve their purpose within their domain..."

## Slide 11: Action Items
Open Date | Assignee | Topic | Status | Close Date | Priority | Architecture TT Responsibiity
22/07/12 | Team | Archiving | Open |  | 4 | Describe and Advise
22/07/12 | Team | NCDF Data Identifier | Open |  | 1 | Describe and advise
22/07/12 | Team | Federated Search | Open |  | 2 | Evaluate and document
22/07/12 | Team | Open Search/Elastic Search | Open |  | 3 | Evaluate and document
22/08/09 | Team | Form SRM SubGroup | Ongoing |  | 1 | Manage Subgroup
Notes: NCDF Data Identifier – (example) may be more appropriately handled by NCDF TT vs Architecture TT
Data Management
Clarify of main scope of this group
Do we focus on this group

## Slide 12: Backup

## Slide 13: Architecture directions for 2023
Based on conversation, July 11 (Vincenzo, Mark, Rytis, Chuck)
  Focus on Federation Architecture…
    (focused on data lake services…now look at federation)
  Federate Lakes (4 nodes; 5 nodes with US node next year; Germany, Spain, others?)
  Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
  Multiple SRMs – MIM and a second or third model that is independent
  Decomposing DataLake Services – what are the services, and who does them?
  Pub/Subscribe – Explore implications and architecture possibility
    Hopefully result in a specification

## Slide 14: Semantic Reference Model (SRM) SubGroup
Meeting on Fridays
Any who are interested are invited
Focus on issues related to the SRM (and multiple SRM) question
Working on presentations of what an impact of multiple SRMs would have on the architecture
Currently developing a slide showing the various statements regarding SRM, from DM CaT and other meetings

## Slide 15: SRM SubGroup Agenda (ongoing)
Definitions
  SRM (NATO SRM, COI SRM, Cross-COI SRM)
  Vocabularies (ontology, taxonomy, etc)
  Semantic Environment
Establish requirements for an SRM
Present final (draft) version of SRM Statement
  Discuss/Alter/Approve
  Work In progress
Do we continue special SRM sessions?
  Yes, through September

## Slide 16
NATO and NCDF Semantic Reference Model (SRM) Statement
A single, comprehensive SRM for all NATO semantics is doomed to failure and is not a viable option
A dynamic environment that includes semantics from multiple SRMs is needed—this will be hard, but necessary
The NATO/NCDF SRM effort will be separate from MIM/STANAG 5643
  Intent is that STANAG 5643 moves forward, independent from work here
A NATO semantic environment will include a subset of MIM semantics, and likely form the initial set of NATO semantics
  A goal of the NATO semantic environment is to facilitate cross-COI exchanges
  Interchange can be supported by using atomic concepts, mapped to semantic meaning of data from different communities
COI SRMs will be independently governed by each COI
  Format of an SRM – No requirement for a community to represent its SRM using any particular technology or format
  Every SRM should provide schema for its exchanges
The harmonized semantics across the COIs represents the universal intersection that interoperability can rely on
A NATO semantic environment will be governed by NATO
  Models and standards may be managed elsewhere, but when they are brought into the NATO semantic environment, NATO will govern their inclusion.
  Changes to SRMs will require that NATO be aware of them, and handled, within the semantic environment.
(proposed) Community SRMs are independent, and can manage themselves as they desire/require
(proposed) The Core SRM (and associated interoperability mechanisms) need to be exposed and accessible via XML schema
(proposed) There needs to be a link between Core SRM and any COI SRM, that needs to be based on overlapped semantics
These statements are a distillation of remarks made during DM CaT and Syndicate meetings and amplified by discussion at CWIX 2022 and during special SRM sessions of the NCDF Data Lake Architecture Tiger Team.
Notes: Sept 16 – We need a statement about what the higher level Semantic Fabric (Lanzo) is, and how it is working for the DataLake and mappings to community SRMs
Maybe a statement before the last two Proposed statements that defines a Semantic Fabric…
AN independent evolution of individual COI models will occur… if there is a NATO or NCDF SRM, then COIs should start with that as a core, and extend it throughout as needed… (comment from Nico)
In order to support Interoperability, we require a common language. If we are going to have interoperability, then …
Purpose – The DM CaT directed the DataLake Tiger Team to investigate and discuss Multiple SRM situations…
Nico – The slide should more clearly state that we are focused on a single harmonized solution…
Work in Progress
Phil – adding a purpose
Sept 6
Comment on second proposed statement – move away from statement specifically on XML schema – be more general (RDF triples, etc)
Fahri – Need a distinct answer to (1) we have an information model, and when we talk about NATO SRM and MIM, they are different entities, (2) clearly state if NATO SRM and NCDF SRM are different entities, (3) if NATO SRM is information is it at conceptual level or logical level

## Slide 17: Upcoming DM-CaT
Materials to present at upcoming DM CaT
  Progress made in SRM SubGroup
  Architecture plans for this year
  Evolution of CWIX22 Architecture Artifacts to CWIX23
    Add more to the tempo for development

## Slide 18: Agenda
Discuss DM-CaT results and findings re: Data Lake Architecture.
Discuss tempo of Architecture TT going forward
Architecture directions for 2023
Notes: Quite an environment for external services
(such as search UI)
Focus on Federation – search etc. – postpone talk on archival service
Focus on Federation Architecture…
(focused on data lake services…now look at federation)
Federate Lakes (4 nodes; 5 nodes with US node next year)
Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
Multiple SRMs – MIM and a second or third model that is independent
Decomposing DataLake Services – what are the services, and who does them?

## Slide 19: Attendees July 26
Rytis
Phil
Mark Dotson
Myself

## Slide 20: DM-CaT results
Presented Architecture TT work
Received request to begin regular issue/action item tracking (see chart in this slide deck)
2023 will focus on finishing Spiral 5
Major new initiatives that may impact Architecture for 2023
  Federated Data Lake Nodes (including new US/J6 node)
  Multiple SRMs
  Federated Search
  DCS (Data Centric Security)

## Slide 21: Agenda Item: Architecture directions for 2023
Based on conversation, July 11 (Vincenzo, Mark, Rytis, Chuck)
  Focus on Federation Architecture…
  (focused on data lake services…now look at federation)
  Federate Lakes (4 nodes; 5 nodes with US node next year)
  Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
  Multiple SRMs – MIM and a second or third model that is independent
  Decomposing DataLake Services – what are the services, and who does them?
  Pub/Subscribe – Explore implications and architecture possibility
    Hopefully result in a specification

## Slide 22: Action Items
Open Date | Assignee | Topic | Status | Close Date
22/07/12 | Team | Archiving | Open | 
22/07/12 | Team | NCDF Data Identifier | Open | 
22/07/12 | Team | Federated Search | Open | 
22/07/12 | Team | Open Search/Elastic Search | Open | 

## Slide 23: Agenda
Discuss CWIX 2022 results and findings re: Data Lake Architecture.
Discuss open issues left over from last year (the meetings leading up to CWIX 2022)
Architecture directions for 2023
Discuss agenda items for upcoming DM CaT (especially possible topics that may lead to the upcoming year's developments re: Data Lake.
Notes: Quite an environment for external services
(such as search UI)
Focus on Federation – search etc. – postpone talk on archival service
Focus on Federation Architecture…
(focused on data lake services…now look at federation)
Federate Lakes (4 nodes; 5 nodes with US node next year)
Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
Multiple SRMs – MIM and a second or third model that is independent
Decomposing DataLake Services – what are the services, and who does them?

## Slide 24: Attendees
Rytis
Phil
Vincenzo
Mark Dotson
Myself

## Slide 25: Agenda Item 1: Discuss CWIX 2022 results and findings re: Data Lake.
Partners
  Focus Areas (11): AIR, Data Centric Security (DCS), Future Core Services (FCS), GEO-METOC, JISR, LAND, LOGMED, Maritime, Modeling & Simulation, Multi-Lateral Interoperability Programmer (MIP), OPCMD
  Nations (11): CAN, DEU, EU, FIN, NATO, NLD, NOR, POL, ROU, TUR, US
  Content: JISR/SA, Medical (e.g. disease reports, planning, MTF status, decontamination), Geospatial (e.g. hazard predictions), BSOs/tracks, force protection, LOG (e.g. facilities, consumable reports, transportation alerts, exclusion zones), CBRN, ACO, ATO, free text (dynamic chat), air bases, white shipping
  Data formats: Coalition Shared Database (JISR), CSV, KML, Link-16, MIP, ADatP-3, MTF, NCDF, NVG, OTH-G, native XML, XMPP, unstructured data
NCDF Data Lake Goals for CWIX 2022
  Verify FMN Spiral 5 Service Instructions for Cross-Community of Interest Information Sharing
  Test search and retrieval patterns
  Test ability of NCDF Data Lake to handle different data types, formats, protocols
  Experiment with security, search, and discovery metadata
  Explore how cross COI information sharing enhances decision-making
  Introduce/experiment with Data Lake user interface (Lake Diver)
Taken from the CWIX 2022 NCDF Data Lake AAR report by McCoy and Schultz

## Slide 26: NCDF Data Lake Architecture
Data Lake Interface
ESP - MDSIE
Maritime CCIS
Message Exchange Service
SEALION
Transformation Service (INT-CORE)
Lake Diver
(Search UI)
Data
Lake
Sharing
PROMIEN
MENTOR
EUCCIS
GEOMETOC
NATO CORE GIS
JCHAT
LOGFAS
AIR C2IS
NATO MEDICAL
MEDICS
Example Authoritative
Data Providers
Example Data
Consumers
NCIA Data Lake – Integration Core
DEU - X-COI IES
DEU - DFSLw 1
NCDF
Data Lake
Use Case 1
Use Case 2
Maritime Domain: NAVSITREP information in the ADatP-3 MTF Gold format will come into the NCDF Data Lake, after being transformed by the INT-CORE transformation service. Information from the NCDF Data Lake will be consumed by C2 systems retrieved and translated to COI formats by the INT-CORE transformation service.
CBRN Domain:
CBRN messages are provided in ADatP3 MTF format by national systems PROMIEN and MENTOR, in ADatP3 MTF format, and translated by the INT-CORE transformation service, for inclusion in the NCDF Data Lake.
Systems can retrieve that information from the Data Lake, in any format (including NVG overlays), through web-services, after being translated by the INT-CORE transformation service.
NATO Systems
National Systems
Data Lake User Interface
NCDF Data Lake Access
Data Lake Nodes
System Key
GCCS-J
POL BMS JASMINE
DCS SDS
Notes: Everything was on Pink except:
Medical
Logistics
DEU DFSLw (CC-150)
There was some ad-hoc patient tracking info moved from low-to-high via the diode. I don’t think it justifies a slide.
PROMIEN (POL): CBRN Warning & Reporting IS
SEALION (FIN): Maritime C2 system
MENTOR (TUR): CBRN planning & execution
DCS SDS (CAN): data centric security-secure data service
JASMINE BMS (POL): Battlefield Mgt System (tactical C2; Bn and below)
EUCCIS (EU): C2 system
AIR C2IS (NATO): set of Air C2 services
MEDICS (POL): medical C2

## Slide 27: NCDF Data Lake Architecture
Details on how the different nodes shared information inside the data lake…
  Information Flow Diagram
  Illustrate how the different Nodes each implemented an instance of the API and a Data Lake
    Spain accepted Post of all data from Data Lake (system 187)
    German pulled all data from Data Lake (systems 110 and 152)
    Use of RSQL to query your own lake, and use API to retrieve from other Data Lake Nodes
For CWIX 2023 – will follow 2022, mostly, with some room for additional exploration

## Slide 28: Agenda Item 2: Discuss open issues left over from last year
High Level Items:
  GUI – MVP? Work with single Data Lake, work with Federated Data Lakes
    Independent – connects with API – stand alone, works with 1 instance of API
  Federation (SP6?)
  Archiving (exploration SP5/develop in SP6) (Does it require Specification? Etc.)
    Archival services Dependent on the Delete Service
  NCDF Data Identifier (timestamp, history stamp…)
    Transformation Service provides V&V on Identifier
  Federated Search (SP6?)
    Dependent on Distributed Search
  Open Search or Elastic Search (FMN – how to do open search in Federation)
  Ownership/Modification Rights
  Delete Service
    Archival services Dependent on the Delete Service
  Transformation Services
  RSQL tests, as well as API tests
  Security and Access Rights (DISG, etc)
Notes: Service Instruction in Spiral 5 – distributed search… will help/inform Federated Search
Identifier – Is there a single data source per BSO?
What about multiple users reporting on single object?
What about single user reporting multiple records on single object?
Current assumption – single authoritative data source can report on and update a BSO
API Specification for Open Search or Elastic Search
Each node has its own external API implementation; do we need an API that will allow Data Lake Nodes to communicate with each other

## Slide 29: Open Topic – search across nodes
Notes on Federation
  Option 1 – User access Node X through the API, and then Nodes (individual Data Lake implementations) will search each other, to see if the information exists
  Option 2 – User will be aware of (or API will be aware of) multiple nodes, and search will address all nodes that API is aware of

## Slide 30: Agenda Item 3: Architecture directions for 2023
Based on conversation, July 11 (Vincenzo, Mark, Rytis, Chuck)
  Focus on Federation Architecture…
  (focused on data lake services…now look at federation)
  Federate Lakes (4 nodes; 5 nodes with US node next year)
  Federated Search (core services syndicate) (perhaps delayed until spiral 6, but might be explored here)
  Multiple SRMs – MIM and a second or third model that is independent
  Decomposing DataLake Services – what are the services, and who does them?
  Pub/Subscribe – Explore implications and architecture possibility
    Hopefully result in a specification

## Slide 31: Candidate information for 2023
Cyber (possible)
Medical (possible)
Space?

## Slide 32: Agenda Item 4: Discuss agenda items for upcoming DM CaT
Initial Ideas (not final) -
  Describe Architect TT actions leading up to CWIX 2022
  Present Architecture artifacts for CWIX 2023
  Describe Architecture open issues?
  Distinction between “To Be” Architecture, and “As Is” CWIX Architecture

## Slide 33: End of TT meeting, July 12

## Slide 34: Action Items
Open Date | Assignee | Topic | Status | Close Date
22/07/12 | Team | Archiving | Open | 
22/07/12 | Team | NCDF Data Identifier | Open | 
22/07/12 | Team | Federated Search | Open | 
22/07/12 | Team | Open Search/Elastic Search | Open |